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WORKS PROCUREMENT NOTICE

< Cleaning of section of Maritza River bed situated in Svilengrad >
< Location – Svilengrad Municipality/Haskovo Region/Bulgaria>
1. Publication reference

Europe Aid reference number - EuropeAid/132426/L/WKS/BG 

2007CB16IPO008-2009-1-075; Contract: N РД -02-29-154/30.06.2011/01 – Works tender procedure for cleaning the river bed of Maritsa River. 
2. Procedure

Open
3. Programme

IPA Cross-Border programme Bulgaria-Turkey 2007-2013, project 2007CB16IPO008-2009-1-075; Contract: N РД - 02-29-154/30.06.2011 “Advanced Quality of life Through Investment activities for improvement of the Cross-border management of floods – AQUATIC”
4. Financing

IPA Cross-Border programme Bulgaria-Turkey 2007-2013

5. Contracting Authority

Svilengrad Municipality 

32 “Bulgaria”blvd. 

      Room 316 /from 9:00am – 12:00 pm/ - /13:00 – 17:00pm/
      Bulgaria 
CONTRACT SPECIFICATIONS

6. Description of the contract

The total price for the implementation of the construction works must not exceed 444 718, 08 Euro excluding VAT, and 538 461.70 euro with VAT. 
Site works include the following activities:      Clearing of bushes and newly-planted wood with trees - 10 cm in diameter, chopping of separate trees manually with ф up to 45 cm, uprooting of trunks with specialized equipment and a tractor and dragging of the uprooted trees and trunks with a tractor. Trenches and removal of soil masses with a bulldozer in difficult conditions, loading of the soil with the help of an excavator, bulldozer works and filling back trenches with a lap up to 40m in normal conditions and transportation of the dug soil at 5 km distance. Construction of a diversion dike. The construction works will be implemented  in conditions of a flowing river. The type of construction works requires creation of a stage implementation scheme since water masses of different  stability pass annually through the riverbed.
7. Number and titles of lots

Not applicable
TERMS OF PARTICIPATION

8. Eligibility and rules of origin

Participation in tendering is open to all legal persons [participating either individually or in a grouping (consortium) or tenderers] which are established in one of the  Member States of the European Union or in a country or territory  of the regions covered and/or authorised by the specific instruments applicable to the Bulgaria-Turkey IPA Cross-Border programme under which the contract is financed.  Participation is also open to international organisations. Participation of natural persons is directly governed by the specific instruments applicable to the programme under which the contract is financed.

9. Grounds for exclusion

Tenderers must submit a signed declaration, included in the Tender Form for a Works Contract, to the effect that they are not in any of the situations listed in point 2.3.3 of the Practical Guide to contract procedures for external actions.
10. Number of tenders

Tenderers may submit only one tender.  Tenderers may not submit a tender for a variant solution in addition to their tender for the works required in the tender dossier.
11. Tender guarantee

Tenderers must provide a tender guarantee of 2500 euro.  This guarantee will be released to unsuccessful tenderers once the tender procedure has been completed and to the successful tenderer(s) upon signature of the contract by all parties.

12. Performance guarantee

The successful tenderer will be asked to provide a performance guarantee of 5%  of the amount of the contract before  the signing of the contract. This guarantee must be provided together with the return of the countersigned contract no later than 30 days after the tenderer receives the contract signed by the Contracting Authority. If the selected tenderer fails to provide such a guarantee within this period, the contract will be void and a new contract may be drawn up and sent to the tenderer which has submitted the next cheapest compliant tender.
13. Information meeting and/or site visit


No information meeting is planned.

14. Tender validity

Tenders must remain valid for a period of 90 days after the deadline for submission of tenders.

15. Period of implementation of tasks
The deadline for completion of works and provisional acceptance is 30.03.2013

SELECTION AND AWARD CRITERIA

16. Selection criteria
Economic and financial capacity of candidate:

· the tenderer must be a firm or a natural person duly registered as per the  national law and/or accordingly authorised to carry out the works specified under this contract; 
· the tenderer should present UIC in conformity to  paragraph 23, stipulated in the Trade Register Code,  the applicants or participants – judicial bodies or single proprietors, append to their offers a Current Company Status Certificate (issued not earlier than three months before the date of presentation) – in original or a copy, verified by the participant. 
· The international judicial bodies present the corresponding equivalent document, issued by the judicial or administrative authority in the country where they have been founded. 

· the tenderer should present professional risk indemnity insurance; The amount of insurance covering liability with regard to risks and civil liability insurance shall be 100 000 BGN.  
· the tenderer (in case of a joint venture all member together) must have annual turnovers at the equivalence to EUR 400 000 in each of the last three years;

· the tenderer shall have the annual net earnings in the past 3 years strictly positive;

Technical and professional capacity of candidate:

· the tenderer (in case of a joint venture all members of the joint venture together) must have successfully completed at least 1 (one) project of similar nature comparable to the works concerned by the tender over the last 5 years of the current tender.  The tenderer must present the following documents:

copy/ies of the respective contract or certificates of final acceptance signed by the supervisors/contracting authority of the projects concerned.
· all his key personnel must have  appropriate experience and proven qualifications relevant to works of a similar nature to this project and according to the following:. 

The tenderer (collectively joint venture/consortium) is to have the required engineering – technical staff available that will be engaged for the execution of the assignment and including at least the following employees:

· Manager  – a construction engineer with at least 10 years of experience 
· Technical manager aquaculture facilities specialist or equivalent  – a construction engineer or a construction technical expert, with professional experience not less than 7 years, 5 of which should be as a technical manager;

· Engineer - geodesist – with professional experience not less than 3 years.

· Coordinator, according to the Law on health and safe labour conditions – in conformity to the corresponding requirements and Decree № 2/22.03.2004 about the minimum requirements of Health and safety labour conditions when performing building activities or equivalent.
    That requirement is supported with the following documents:

· CV of the engineering – technical staff, that is to be engaged with the public procurement /Forms : 4.6.1.3/,  and copies of Diplomas for acquired educational degree and/or vocational certificate and/or certificates for acquired qualification, a copy of the documents, certifying work experience and/or professional experience, and/or copies of the work experience documents or other equivalent documents that prove the professional experience;

· Before signing of the contract the awarded tender participant is to present valid contracts with the experts, specified above for a term not less than the tender assignment duration. If such contracts are not presented execution contract for the tender assignment will not be signed. 
· he must have the necessary technical capacity, i.e. machines, equipment, to prove that he can fulfil the works. if the tenderer hasn’t got the necessary equipment he has to declare that he will hire it.

The tenderer (collectively joint venture/consortium) in the procurement should have at their disposal the technical equipment and machines (their own or rented, when it is rented they should provide a rent contract), necessary for the execution of the assignment - minimum: 2 bulldozers, 1 caterpillar excavator, 1 dragline excavator and 1 fadroma. 

That requirement is supported with the following documents:

· A list of the technical equipment and machines  /Form 4.6.2./, together with an excerpt from the inventory books describing their own technical equipment and for the rented equipment – a rent contract together with the vehicle registry documents.  
· For the rent equipment a rent contract for the execution period should be presented, appended with the registry books of the vehicles.  

The tenderer  is to be registered in the Central Professional Register of the Builders for building lots IVth group, IVth rate. 

This requirement is supported with the document specified herein:
· A certificate (a copy, verified by the participant) for being entered in the registry (or its equivalent) in conformity to the law for the Chamber of Builders for building lots IVth group, IVth rate in conformity to SPA or its equivalent, with appended copy of a Registration document for 2011.   

· Every participant presents a copy of the Registry Certificate in the Central Professional Registry of the Builders, appended with the Registration document, showing the registration period.
· The participant is to have the following certificates: ISO 9001:2008 (or its equivalent) - with subject and field of activity - construction; ISO 14001:2004 (or its equivalent) for the environment protection; BG OHSAS 18001:2007 (or its equivalent) for the introduced system of construction safety work conditions.
This requirement is supported with the following documents:
· a copy of valid certificates in: ISO 9001:2008 (or its equivalent) – with  subject and sphere of activity - construction; ISO 14001:2004 (or its equivalent)  for the environment protection;  BG OHSAS 18001:2007 (or its equivalent)  for the introduced system of safety work conditions in construction.

The Certificate is to be presented with a translation in Bulgarian language. 
When the participant is an association the Certificates are presented by all association members. 
17. Award criteria

The sole award criterion will be the price. The contract will be awarded to the lowest compliant tender.

TENDERING

18. How to obtain the tender dossier

The tender dossier is available from 9:00am – 12:00 pm/ - /13:00 – 17:00pm at the following address: 6500 32 “Bulgaria” blvd. Room 316 /from /, 6500 Svilengrad Municipality, Bulgaria. 
for free excluding courier delivery. It is also available for inspection at the premises of the Contracting Authority, address as in point 5 above. Tenders must be submitted using the standard tender form included in the tender dossier, whose format and instructions must be strictly observed.

Tenderers with questions regarding this tender should send them in writing to the following fax number + 359 379 7 43 31 or to the following e-mail: europroject_svgr@abv.bg. (mentioning the publication reference shown in item 1) at least 21 days before the deadline for submission of tenders given in item 19. The Contracting Authority must reply to all tenderers' questions at least 11 days before the deadline for submission of tenders. Eventual clarifications or minor changes to the tender dossier will be published at the latest 11 days before the submission deadline on the following website: www.svilengrad.bg  and on the EuropeAid website:  https://webgate.ec.europa.eu/europeaid/online-services/index.cfm?do=publi.welcome
19. Deadline for submission of tenders

17:00 Local time on  27.02.2012 

Any tender received after this deadline will not be considered.

20. Tender opening session

21. Tenders will be opened in public session on March 5th, 2012 at 10:00 o’clock local time at Small hall of Svilengrad municipal administration, 32 “Bulgaria”blvd. Svilengrad 6500, Bulgaria Language of the procedure

All written communications for this tender procedure and contract must be in English.
22. Legal basis

       IPA Cross-Border programme Bulgaria-Turkey 2007-2013
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